WEBSITE PROJECT PROPOSAL

Prepared for Cachedflow Technologies

Prepared by: Nceba Majola

ST10537199

Date: 31 July 2026

Module: Website Development / Portfolio of Evidence (Part 1)

Contents

1. Organisation Overview	3

Name	3

Brief History	3

Mission Statement	3

Vision Statement	3

Target Audience	3

2. Website Goals and Objectives	3

Key Performance Indicators (KPIs)	3

3. Current Website Analysis (if applicable)	3

Weaknesses	3

4. Proposed Website Features and Functionality	4

Homepage	4

About Us Page	4

Features / Product Page	4

Pricing Page	4

Contact / Demo Request Page	4

5. Design and User Experience	4

Colour Scheme	4

User Experience Considerations	4

Low-Fidelity Wireframes	4

6. Technical Requirements	5

Hosting and Domain	5

7. Timeline and Milestones	5

8. Budget	5

9. References	6

# 1. Organisation Overview

## Name

Cachedflow Technologies (Pty) Ltd

## Brief History

Cachedflow Solutions is my South African startup established in 2026 that helps businesses generate more customers through lead generation, sales outreach, and appointment booking. The company connects businesses with qualified prospects using email campaigns, LinkedIn outreach, and CRM management.

## Mission Statement

I want to help businesses grow by contacting potential clients by giving sales opportunities through ethical and data-driven outreach.

## Vision Statement

To become Africa's leading B2B, lead generation and sales outreach agency by providing affordable and measurable customer acquisition services.

## Target Audience

- Small and medium-sized businesses

- Tech companies

- Marketing agencies

- Recruitment firms

- Financial service providers

- Startups looking for customer growth

# 2. Website Goals and Objectives

- Capture at least 50 sign-ups per month via an email/waitlist form.

- Clearly communicate Cachedflow Technologies value proposition to a small-business audience unfamiliar with the brand.

- Explain product features and pricing without requiring a sales call.

## Key Performance Indicators (KPIs)

- Monthly unique visitors: target 500 within 3 months of launch.

- Visitor-to-sign-up conversion rate: target 8–10%.

- Average session duration: target above 1 minute 30 seconds.

- Bounce rate: target below 55%.

# 3. Current Website Analysis (if applicable)

Cachedflow Technologies currently has no dedicated marketing website. Its only online presence is a single-page Linktree-style profile directing beta users to a Google Form sign-up, plus a LinkedIn company page with fewer than 50 followers.

## Weaknesses

- No visual branding, making the company appear unprofessional to prospective users and investors.

- No explanation of features, pricing, or differentiation from competitors.

- No SEO presence — the page does not appear in relevant search results.

- No analytics, leaving the founders with no visibility into visitor behaviour or drop-off points.

- No mobile optimisation beyond the platform's default template.

# 4. Proposed Website Features and Functionality

## Homepage

- Hero section with a one-sentence value proposition ("Start your free trial").

- Short feature highlights (3–4 icons with one-line descriptions).

- Social proof section (user testimonials, illustrative for this fictional case).

## About Us Page

- Founding story, mission/vision, and short team bios.

## Features / Product Page

- Breakdown of CachedBoard's core functionality: task boards, deadlines, team chat, file sharing.

- Screenshots or simple product mock-ups embedded as images.

## Pricing Page

- Simple 3-tier pricing table (Free, Starter, Team) comparing included features.

## Contact / Demo Request Page

- Contact form (name, email, company, message) emailing submissions directly to the founders.

- Calendly-style link for booking a live demo (free tier).

# 5. Design and User Experience

The overall aesthetic will be clean, modern, and approachable — professional but not intimidatingly "corporate," reflecting the target audience of small businesses and freelancers.

## Colour Scheme

- Primary: Deep Blue (#2E5FA3) — trust and professionalism.

- Secondary: Soft Teal (#4FC1B8) — approachability and energy.

- Neutral: Off-white (#FAFAFA) background with Charcoal (#2B2B2B) text for readability.

- Accent: Coral (#FF6B5E), used sparingly for CTA buttons to draw the eye.

## User Experience Considerations

- Navigation limited to 5 items (Home, Features, Pricing, About, Contact).

- Easy to access by customers of all demographics.

## Low-Fidelity Wireframes

--------------------------------------------------

| LOGO: NovaStack     [Home][Features][Pricing][About][Contact] |

--------------------------------------------------

|     "Enterprise-grade organisation, without      |

|         enterprise-grade complexity."             |

|            [Start Your Free Trial]                |

--------------------------------------------------

|  [Icon: Tasks]  [Icon: Chat]  [Icon: Files]       |

|  Task Boards     Team Chat     File Sharing       |

--------------------------------------------------

|        "What our beta users are saying"           |

|   [Testimonial 1]   [Testimonial 2]                |

--------------------------------------------------

|        Footer: About | Pricing | Contact | © 2026 |

--------------------------------------------------

# 6. Technical Requirements

## Hosting and Domain

- Domain: cachedflowtech.co.za (or .com), registered via a provider such as Domains.co.za or Namecheap.

- Hosting: Vercel free tier as the primary option, with low-cost shared hosting (e.g. Afrihost or Hostinger) as a fallback if a traditional CMS is preferred.

# 7. Timeline and Milestones

The project is estimated at 6 weeks from kick-off to launch, aligned with the PoE submission schedule:

| Phase | Deliverables | Duration |
| --- | --- | --- |
| Week 1 | Discovery call, sitemap confirmation, wireframes in Figma | 5 working days |
| Week 2 | Visual design (colours, typography, homepage & features page mock-ups) approved by client | 5 working days |
| Weeks 3–4 | Front-end build: homepage, about, features, pricing pages (React + Tailwind CSS) | 10 working days |
| Week 5 | Contact form integration, analytics setup, cross-browser and mobile testing | 5 working days |
| Week 6 | Client review, revisions, domain/hosting deployment, final sign-off | 5 working days |

# 8. Budget

| Item | Description | Estimated Cost |
| --- | --- | --- |
| Domain name | 1-year registration (. co.za or .com) | R 200 |
| Web hosting | Entry-level cloud/shared hosting, 12 months, suited to a low-traffic MVP | R 900 |
| SSL certificate | Free via Let's Encrypt, bundled with most hosting plans | R 0 |
| Website template/theme | Premium responsive template to reduce build time | R 450 |
| Stock imagery & icons | Small licensed image/icon pack for brand consistency | R 150 |
| Ongoing maintenance (Year 1 est.) | Minor content updates and backups, budgeted for the first year | R 100 |
| Contingency (10%) | Buffer for unexpected costs (plugin licences, minor fixes) | R 200 |
|  | TOTAL | R 2 000 |

Note: figures are estimates based on typical South African domain registrar, hosting, and template marketplace pricing as of 2026, and should be confirmed against current supplier quotes before final submission.

# 9. References

[Note: the reference list below is illustrative. Replace with sources consulted for pricing, design, and technical research specific to Cachedflow Technologies, and compile the full list — including general Part 1 references — in the README.md file in the PoE repository, as required by the brief.]

- Afrihost, 2026. Web Hosting Plans. [online] Available at: https://www.afrihost.com [Accessed 2026].

- Domains.co.za, 2026. Domain Registration Pricing. [online] Available at: https://www.domains.co.za [Accessed 2026].

- Vercel Inc., 2026. Pricing. [online] Available at: https://vercel.com/pricing [Accessed 2026].

- W3C, 2023. Web Content Accessibility Guidelines (WCAG) 2.1. [online] Available at: https://www.w3.org/TR/WCAG21/ [Accessed 2026].